## Slide 1: Facilities Update
Presented to:
Garden Grove Unified School District
Bond Oversight Committee
May 9th, 2017
Presenters: Margie Brown and Kevin Heerschap

## Slide 2
  Modernization and HVAC
    Elementary: Stanley
    Intermediate: Fitz, Irvine, Lake & Ralston
    High: Bolsa Grande, Garden Grove,
    Los Amigos & Santiago
Modernization & HVAC
May 9, 2017

## Slide 3
Stanley ES
New accessible concrete entry
Modernization & HVAC
May 9, 2017

## Slide 4
Fitz IS
Window infill and new upper windows
Modernization & HVAC
May 9, 2017

## Slide 5
Irvine IS
New Science rooms
Modernization & HVAC
May 9, 2017

## Slide 6
Lake IS
New office entry
Modernization & HVAC
May 9, 2017

## Slide 7
Ralston IS
Trenching for new underground utilities
Modernization & HVAC
May 9, 2017

## Slide 8
Ralston IS
New windows, and Canopy repair
Modernization & HVAC
May 9, 2017

## Slide 9
Bolsa Grande HS
Underground conduit installation
Modernization & HVAC
May 9, 2017

## Slide 10
Los Amigos HS
New electrical and low voltage pathways
Modernization & HVAC
May 9, 2017

## Slide 11
Santiago HS
New HVAC and roofing
Modernization & HVAC
May 9, 2017

## Slide 12
Santiago HS
New Water service
Modernization & HVAC
May 9, 2017

## Slide 13
Garden Grove HS
Don Wash Auditorium
Modernization & HVAC
May 9, 2017

## Slide 14
  Seismic Projects
    La Quinta & Pacifica High Schools
  Stadium Upgrades
    GGHS
  Upcoming HVAC 2017
    Hazard, Heritage, Rosita,
    Wakeham & Zeyen Elementary Schools
  Projects in planning
May 9, 2017

## Slide 15
LA QUINTA/PACIFICA HIGH SCHOOL
NEW CONSTRUCTION
LA QUINTA HS Replacement Buildings Phase 1 CR Construction – Summer 2016 Move In / Exis. Building Demo – Summer 2017
Phase 2 CR & Cafeteria Const. – Winter 2017 Move In / Exis. Building Demo – Winter 2018 Theatre & Library Media – Winter 2018 Completion – Fall 2019
May 9, 2017

## Slide 16
La Quinta HS
New Buildings
Seismic Replacement
May 9, 2017

## Slide 17
La Quinta HS
New seat walls, lighting, and lockers
Seismic Replacement
May 9, 2017

## Slide 18
La Quinta HS
Typical classroom interior
Seismic Replacement
May 9, 2017

## Slide 19
Pacifica HS
New Building color matched Stucco
@ Replacement Building
Seismic Replacement
May 9, 2017

## Slide 20
Pacifica HS
Typical Classroom
Seismic Replacement
May 9, 2017

## Slide 21
Pacifica HS
New Science Classroom
Seismic Replacement
May 9, 2017

## Slide 22
Garden Grove HS
Out with the old
Monsoor Stadium
May 9, 2017

## Slide 23
Garden Grove HS
Grading Begins
Monsoor Stadium
May 9, 2017

## Slide 24
Garden Grove HS
Over excavation for Bleacher pads
Monsoor Stadium
May 9, 2017

## Slide 25
Garden Grove HS
Cement soil treatment
Monsoor Stadium
May 9, 2017

## Slide 26
Garden Grove HS
Finish grading and utilities
Monsoor Stadium
May 9, 2017

## Slide 27
Garden Grove HS
Monsoor Stadium
May 9, 2017

## Slide 28
HVAC projects beginning 2017
  Hazard ES
  Heritage ES
  Rosita ES
  Wakeham ES
  Zeyen ES
Upcoming Projects
May 9, 2017

## Slide 29
Hazard ES
Portable Demolition
HVAC
May 9, 2017

## Slide 30
Heritage ES
New office casework completed early
HVAC
May 9, 2017

## Slide 31
Rosita ES
Concrete work over spring break
HVAC
May 9, 2017

## Slide 32
Wakeham ES
-Storage containers for classroom contents
-Pads for AC condensers
HVAC
May 9, 2017

## Slide 33
Zeyen ES
Under eave lighting replaced
HVAC
May 9, 2017

## Slide 34
HVAC projects 2018 and beyond
Bolsa Building R
Bolsa Stadium
Seismic Gym Locker Buildings
Other projects in planning
May 9, 2017

## Slide 35
QUESTIONS

## Slide 36
Facilities Update
Thank You!