## Slide 1: Facilities Update
Presented to:
Garden Grove Unified School District
Bond Oversight Committee
September 12, 2017
Presenters: Margaret Brown and Jerry Hills

## Slide 2
  Modernization and HVAC
  HVAC
  Seismic Replacement
  Stadium Renovation
  Projects in Planning
Overview

## Slide 3
    Ralston
    Bolsa Grande
    Los Amigos
    Santiago
    Garden Grove(Don Wash Auditorium)
Modernization & HVAC

## Slide 4
Ralston IS
Relocated office entry and added classroom space
Modernization & HVAC

## Slide 5
Bolsa Grande HS
Concrete removal for ADA path of travel
Modernization & HVAC

## Slide 6
Los Amigos HS
Accessible doors, Energy efficient windows and lighting
Modernization & HVAC
Before
After

## Slide 7
Santiago HS
New Marquee
Modernization & HVAC

## Slide 8
Garden Grove HS
(Don Wash Auditorium)
Theater Renovation
Modernization & HVAC
Accessible Entry
Chiller Enclosure

## Slide 9
PACIFICA/LA QUINTA HIGH SCHOOL
Seismic Replacement
LA QUINTA HS Replacement Buildings Phase 1 CR Construction – Summer 2016 Move In / Exis. Building Demo – Summer 2017
Phase 2 CR & Cafeteria Const. – Winter 2017 Move In / Exis. Building Demo – Winter 2018 Theatre & Library Media – Winter 2018 Completion – Fall 2019

## Slide 10
Pacifica HS
Phase 2: Abatement Begins
Seismic Replacement

## Slide 11
Pacifica HS
Phase 2: Demolition
Seismic Replacement

## Slide 12
Pacifica HS
Phase 2: Over Excavation and Grading
Seismic Replacement

## Slide 13
La Quinta HS
Building Interior Demo
Seismic Replacement

## Slide 14
La Quinta HS
Removing Demo Debris from the Site
Seismic Replacement

## Slide 15
La Quinta HS
Grading for Building Pads
Seismic Replacement

## Slide 16
  Hazard ES
  Heritage ES
  Rosita ES
  Wakeham ES
  Zeyen ES
HVAC projects Summer 2017

## Slide 17
Hazard ES
Preparation for Paint, HVAC units being installed
HVAC

## Slide 18
Heritage ES
Windows, Roofing, HVAC, Asphalt
HVAC

## Slide 19
Rosita ES
New Classroom Casework, Windows, Lighting, & Dropped Ceiling
HVAC

## Slide 20
Wakeham ES
New Office Location and Secure Entry
HVAC
Before
After

## Slide 21
Zeyen ES
Preparing for New, Secure Office Location
HVAC

## Slide 22
Michael A. Monsoor
Memorial Stadium
Stadium Renovation

## Slide 23
Garden Grove HS
Bleacher footing excavation
Monsoor Stadium

## Slide 24
Garden Grove HS
Under Field Drainage
Monsoor Stadium

## Slide 25
Garden Grove HS
Game ready
Monsoor Stadium

## Slide 26
HVAC projects 2018 and beyond
Bolsa Building R
Bolsa Stadium
Seismic Gym Locker Buildings
Other projects in planning

## Slide 27
QUESTIONS

## Slide 28
Facilities Update
Thank You!